*WBIT 4030*

**Senior Project and Portfolio**

|  |  |
| --- | --- |
| Name: | Terrence Donerson |
| Project/Internship Name: | Web Design (Cyber Security MOOC) |
| Client: | Dr. Hayden Wimmer |

## Time Log / Status Report

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Hours** | **Hours total** | **Work Description** |
| 8/13/18 | 1.5 | .5 | * Read through the required documents required for submission by the Professor once the course open. * Develop the HTML code for the website shell required by the Professor. |
| 8/14/18 | 2 | 2.5 | * Gather resources for developing my MOOC, such as, course textbook. |
| 8/15/18 | 1 | 3.5 | * Completed Project Purpose and Project Description sections of Project Form |
| 8/16/18 | 1 | 4.5 | * Identify system requirements. |
| 8/17/18 | 1.5 | 6 | * Identify assumptions and Risks. * Once risks were identified created table to measure the probability and impact of each risk. * Identified a Mitigation Strategy and contingency for each risk. |
| 8/18/18 | 1 | 7 | * Identify learning objectives for Project Form. |
| 8/19/18 | 1.5 | 8.5 | * Develop a tentative summary schedule for the project milestones. |
| 8/20/18 | 0 | 8.5 | * Zero Day |
| 8/21/18 | 1.5 | 10 | * Begin drafting System Requirements Review: Summary and Background of the Business Process |
| 8/22/18 | 2.5 | 12.5 | * Identification of the objectives and goals of my online class: requirements, features, functions. |
| 8/23/18 | 0 | 12.5 | * Zero Day |
| 8/24/18 | 4.5 | 17 | * Consider alternatives for my system. What possible improvements could I make to the requirements, features, and functions. * Make or Buy Analysis * Recommended course of action |
| 8/25/18 | 2 | 19 | * Continued to work of website shell from previous week. Added CSS styling. Not completed yet – still more to add to sheel. |
| 8/26/18 | 4.5 | 23.5 | * Identification of proposed system: requirements gathering and begin drafting CSCI of the course I’m creating. |
| 8/27/18 | 1.5 | 25 | * Created test cases for requires. |
| 8/28/18 | 0 | 25 | * Zero Day |
| 8/29/18 | 3 | 28 | * Create mock outline of course setup for Google Classroom. * Identified extra requirements. Had to go back and update prior documentation. |
| 8/30/18 | 0 | 28 | * Zero Day |
| 8/31/18 | 0 | 28 | * Zero Day |
| 9/1/18 | 3 | 31 | * Designed and sent out requirements contract to stakeholder. * Implemented first discussion board posting in Google Classroom. |
| 9/2/18 | 3 | 34 | * Begin drafting preliminary design review: Completed scope, purpose section, and expansion/upgrades section. |
| 9/3/18 | 3 | 37 | * Work breakdown structure – created diagram and outline. |
| 9/4/18 | 2.5 | 39.5 | * Continued working on WBS diagram from day before. |
| 9/5/18 | 0 | 39.5 | * Zero Day |
| 9/6/18 | 3 | 42.5 | * Begin working on Gnatt Timeline. |
| 9/7/18 | 2 | 44.5 | * Finished up Gnatt Tmeline and identified my role. |
| 9/8/18 | 3.5 | 48 | * Begin work on Risk Analysis. I first broke down the categories I will use to identify risk(s) – risk type, probability of occurrence, risk severity, and risk response. Spent the risk of the day Identifying risks. |
| 9/9/18 | 5 | 53 | * Put risk into risk analysis design. After that I begin drafting my Computer Software Configuration Item (CSCI) Traceability matrix for risks I identified during risk analysis. |
| 9/10/18 | 0 | 53 | * Zero Day |
| 9/11/18 | 0 | 53 | * Zero Day |
| 9/12/18 | 3.5 | 56.5 | * Completed CSCI Traceability Matrix |
| 9/13/18 | 0 | 0 | * Zero Day |
| 9/14/18 | 0 | 0 | * Zero Day |
| 9/15/18 | 5 | 61.5 | * Drafted Proposed System Display (Draft Course Layout) |
| 9/16/18 | 0 | 0 | * Zero Day |
| 9/17/18 | 3.5 | 65 | * User Screenshot of proposed layout. System Components. No Cost Analysis or development team. |
| 9/18/18 | 0 | 65 | * Zero Day |
| 9/19/18 | 0 | 65 | * Zero Day |
| 9/20/18 | 2.5 | 67.5 | * Completed Syllabus |
| 9/21/18 | 1.5 | 69 | * Being work on Unit 1 design. |
| 9/22/18 | 0 | 0 | * Zero Day |
| 9/23/18 | 0 | 0 | * Zero Day |
| 9/24/18 | 0 | 0 | * Zero Day |
| 9/25/18 | 0 | 0 | * Zero Day |
| 9/26/18 | 3 | 72 | * Drafting assignments #1 and #2 |
| 9/27/18 | 2 | 74 | * Completed assignments #1 and #2, and begin drafting #3. |
| 9/28/18 | 0 | 0 | * Zero Day |
| 9/29/18 | 0 | 0 | * Zero Day |
| 9/30/18 | 0 | 0 | * Zero Day |
| 10/1/18 | 0 | 0 | * Zero Day |
| 10/2/18 | 0 | 0 | * Zero Day |
| 10/3/18 | 0 | 0 | * Zero Day |
| 10/4/18 | 0 | 0 | * Zero Day |
| 10/5/18 | 3 | 77 | * Finished assignment 3 and begin drafting the other seven assignments. |
| 10/6/18 | 10 | 87 | * Continued working on the last seven assignments and started drafting the project. |
| 10/7/18 | 2.5 | 89.5 | * Finished assignments 3-6. Still must complete assignment seven. About1/2 with final course project. |
| 10/8/18 | 1.5 | 91 | * Completed assignments 7-9 |
| 10/9/18 | 1 | 92 | * Completed unit overviews. |
| 10/10/18 | 1 | 93 | * Completed assignments 11 and 12 |
| 10/11/18 | 1.5 | 94.5 | * Completed assignments 13 and 14 and created article and video for Unit 1. |
| 10/12/18 | 1 | 95.5 | * Started converting Quizzes into forms. Uploaded some course content. |
| 10/13/18 | 2.5 | 98 | * Finished converting Quizzes into forms. Uploaded some course content. Begin organizing course content. |
| 10/14/18 | 3 | 101 | * Begin drafting Test Readiness Review – completed the Quality Management Plan, Quality Assurance Processes, Quality Control Processes, Quality Measurement and Reporting |
| 10/15/18 | 3 | 104 | * Created and completed end-user survey. * Created content that will be used for “expand your learning” course assignment, completed midterm, and final. |
| 10/16/18 | 3 | 107 | * Redesigned the course classroom. * Programmed the correct answers into quiz questions and assignments using Google Forms. |
| 10/17/18 | 0 | 107 | * Zero Day |
| 10/18/18 | 3 | 110 | * Begin coding the course web shell. |
| 10/19/18 | 4 | 114 | * Created privacy, terms, and cookies document for web shell. * Created about section * Created Overview section for website * Created course sign up page for website with server side programming, |
| 10/20/18 | 6 | 120 | * Finished coding the course web shell and hosting the finished site on GitHub. See [here](https://cybersecuritymooc.github.io/#) * Started working on project section report. |
| 10/21/18 | 4 | 124 | * Begin designing web shell for course project. * Completed web shell for course project. * Finished project section report 1-4 * (Note: updated hours to include time spent of mid-project report.) |